Hospital ERP System

Team - 5:

- Zeyad Hemeda

- Ahmed Gamal

- Taha Ashoush

- Youssef louis

### Project Proposal

The Small Hospital Management System is a web-based application developed using ASP.NET MVC and Microsoft SQL Server. It automates patient registration, appointments, billing, inventory, and employee management, following the MVC structure.

Objectives:

  - Automate hospital operations and improve efficiency.

  - Provide secure access through role-based authentication.

  - Manage billing, invoices, medications, and reports.

  - Ensure reliable and easy deployment for small hospitals.

### Project Plan (10 Weeks)

Team: 2 Backend Developers + 2 Frontend Developers

Tools: ASP.NET MVC, SQL Server, Visual Studio 2022, Entity Framework, Bootstrap, GitHub, IIS.

### Gantt Chart (10 Weeks)

| Week | Task | Start Date | End Date | Deliverables |
| --- | --- | --- | --- | --- |
| 1 | Requirements & DB Design | 2025-10-06 | 2025-10-12 | ERD + Project Setup |
| 2 | Core Models & CRUD | 2025-10-13 | 2025-10-19 | Patient & Employee CRUD |
| 3 | Authentication & Roles | 2025-10-20 | 2025-10-26 | Login & Role System |
| 4 | Appointments Module | 2025-10-27 | 2025-11-02 | Appointments Scheduling |
| 5 | Medical Records | 2025-11-03 | 2025-11-09 | Medical Records UI |
| 6 | Billing & Invoices | 2025-11-10 | 2025-11-16 | Billing Module |
| 7 | Billing & Invoices (cont.) | 2025-11-17 | 2025-11-23 | Invoices Reports |
| 8 | Inventory & Medications | 2025-11-24 | 2025-11-30 | Inventory & Expiry Alerts |
| 9 | Testing & QA | 2025-12-01 | 2025-12-07 | QA & Bug Fixes |
| 10 | Deployment & Documentation | 2025-12-08 | 2025-12-14 | Deployed System + Docs |

- Task Assignment & Roles

Backend Dev 1 – Database & Core Logic (SQL Server schema, Entity Framework) Backend Dev 2 – Billing, Invoices, Medications

Frontend Dev 1 – Razor Views for Patients, Appointments Frontend Dev 2 – Billing & Inventory UI, Validation, Testing

### Risk Assessment & Mitigation

  - DB schema changes mid-project  Lock schema after Week 2

  - Controller/View mismatch  Use shared ViewModels

  - Authentication bugs  Test early with ASP.NET Identity

  - Deployment issues  Test on IIS early

### KPIs (Key Performance Indicators)

  - Response time  2 seconds

  - Uptime  99%

  - Billing accuracy  98%

  - Patient registration time  2 minutes

  - Test coverage  80%

  - On-time delivery  90%

### MVC Architecture Breakdown

PatientsController  Manage patients (CRUD) EmployeesController  Manage staff AppointmentsController  Scheduling MedicalRecordsController  Records BillingController  Invoices & Payments MedicationsController  Inventory & expiry AccountController  Authentication HomeController  Dashboard & reports

### Deliverables

  - ASP.NET MVC Solution (C#)

  - SQL Server Database + Scripts

  - Documentation (Word/PDF)

  - Testing & Deployment Report

  - Presentation Slides

# Hospital ERP System

Stakeholder Analysis, User Stories, and Use Cases

# Stakeholder Analysis

Key Stakeholders and Their Needs:

- Patients: Need easy registration, appointment scheduling, billing transparency, and access to medical history.

- Doctors: Require access to patient records, appointment management, diagnosis tools, and treatment tracking.

- Nurses: Need to access patient care plans, medication schedules, and update treatment progress.

- Receptionists: Handle patient registration, appointment scheduling, and initial billing entries.

- Pharmacists: Manage medication inventory, issue prescriptions, and handle medication billing.

- Administrators: Oversee departments, employees, reports, and ensure compliance and efficiency.

- Accountants: Need tools for invoice management, payment tracking, and financial reporting.

# User Stories & Use Cases

- Patient Books Appointment: As a patient, I want to book an appointment with a doctor online so that I can receive timely medical consultation.

- Doctor Reviews Patient Record: As a doctor, I want to view and update patient medical records to provide accurate diagnosis and treatment.

- Receptionist Registers New Patient: As a receptionist, I want to register new patients quickly to streamline the hospital admission process.

- Pharmacist Issues Medication: As a pharmacist, I want to track and issue medications to patients based on prescriptions.

- Administrator Generates Reports: As an administrator, I want to generate reports about hospital operations for better decision-making.

- Accountant Processes Payment: As an accountant, I want to review invoices and update payment statuses to maintain accurate financial records.

# System Modules Summary

The Hospital ERP includes modules for:

- Patient Management (Patients, Medical Records, Diagnoses, Treatments)

- Appointments Scheduling

- Billing and Invoicing

- Human Resources (Employees, Departments, Roles)

- Inventory and Medication Management

- Reporting and Analytics

# Hospital ERP System

## Problem Statement & Objectives

Problem Statement

Small and medium-sized hospitals often face major inefficiencies in handling administrative, medical, and financial operations. Without a centralized system, hospitals rely on paper-based or disconnected digital tools, leading to:

  - Redundant patient data entries

  - Appointment mismanagement and scheduling conflicts

  - Errors in billing and payment tracking

  - Lack of visibility into employee roles and working hours

  - Poor medication inventory control

These issues negatively affect operational efficiency, data accuracy, and the quality of patient care.

Objectives

The Hospital ERP System aims to deliver an integrated and user-friendly platform for managing all hospital operations in one place.

#### Project Objectives:

- Centralize hospital operations — unify patient, billing, HR, and inventory data.

- Enhance service efficiency — automate appointment booking, invoicing, and reporting.

- Ensure data integrity — use MSSQL with enforced foreign key constraints.

- Support role-based access control — secure sensitive medical and financial data.

- Provide actionable insights — generate real-time reports for hospital administration.

- Deliver a scalable architecture — built using .NET Core MVC and MSSQL Server

for reliability and future expansion.

## Use Case Diagram & Descriptions

System Actors

#### Actor	Role / Responsibility

Admin	Manages users, departments, and system-wide settings

Doctor	Accesses patient medical records, adds diagnoses, and manages treatments

Receptionist Registers patients, schedules appointments, and issues invoices

Pharmacist Manages medication inventory and dispensing

Accountant Handles invoices, payments, and generates financial reports

Patient	(Optional) Views appointment details or invoices via patient portal

Use Case Diagram

Use Case Descriptions

#### Use Case	Primary Actor	Description

Register Patient	Receptionist	Create a new patient record with personal and

contact details.

Schedule Appointment	Receptionist	Assign a doctor and time for patient

consultation.

Record Diagnosis	Doctor	Add or update patient medical diagnosis and

link treatment.

Manage Medication Inventory

Pharmacist	Track stock, update quantities, and monitor

expiry.

Generate Invoice	Receptionist / Accountant

Create invoices for medical services and medication.

Manage Employees	Admin	Add, edit, or remove hospital employees and

define roles.

Generate Reports	Admin / Accountant  Generate daily, monthly, or annual reports for

management.

## Functional & Non-Functional Requirements

Functional Requirements

#### Module	Requirement

Patient Management	Add, edit, and retrieve patient records with unique ID and linked medical history.

#### Appointment Management

Schedule, update, cancel, and view appointments between patients and doctors.

Medical Records	Store diagnoses and treatments for each patient, linked with doctor and date.

Billing System	Generate invoices, calculate totals, track payments, and link services and medications.

Inventory Management Maintain a list of medications, quantities, costs, and expiry dates.

Employee Management Manage hospital staff with roles, departments, and schedules.

Reports	Generate summaries (e.g., total patients, revenue, medication usage).

Non-Functional Requirements

#### Category	Description

Performance	The system must respond to user actions within 2 seconds under normal load (≤100 concurrent users).

Scalability	Designed to support future modules (e.g., lab, radiology) with minimal restructuring.

Security	Implement ASP.NET Identity for authentication and role-based authorization for different staff roles.

Data Integrity	MSSQL Server enforces referential integrity via foreign key relationships defined in the ERD.

Availability	The system should operate with at least 99% uptime during business hours.

Maintainability	The MVC pattern separates business logic from UI for easier debugging and updates.

Usability	The system should have an intuitive and clean interface using Razor Pages

and Bootstrap.

#### Backup & Recovery

MSSQL database backups scheduled daily with recovery plans for critical data loss scenarios.

Compatibility	Compatible with modern browsers and deployable on Windows Server environments.

## Software Architecture

Architecture Overview

The Hospital ERP System is designed using the Model–View–Controller (MVC) architecture pattern within the .NET Core Framework.

It provides a clear separation of concerns, improving maintainability, testability, and scalability.

High-Level Component Architecture

Layer	Description	Technologies

Presentation Layer (View)

Controller Layer (Business Logic)

Model Layer (Data Access)

User interface for hospital staff to interact with the system — built using Razor Views with Bootstrap for responsive design.

Processes user requests, interacts with models, and returns appropriate views or JSON responses.

Represents entities and manages data access through Entity Framework Core.

Razor Pages, HTML, CSS, Bootstrap

ASP.NET Core

Controllers

EF Core, LINQ

Database Layer	Stores all hospital data in a relational format according to the ERD.

Microsoft SQL Server

#### Authentication & Authorization

Manages user login, roles, and permissions.	ASP.NET Core Identity

#### Reporting & Analytics

Architecture Diagram

Generates reports and analytics dashboards for admins and accountants.

RDLC /

FastReport.NET / Razor Reports

Deployment Details

- Framework: .NET Core MVC 8.0

- Database: Microsoft SQL Server (MSSQL)

- Hosting: IIS or Azure App Service

- ORM: Entity Framework Core (Code-First or Database-First approach)

- Authentication: ASP.NET Core Identity with Role-based Authorization

- Reporting: RDLC / FastReport.NET integrated with Controllers

## System Deployment & Integration

Technology Stack

The Hospital ERP System is built using a modern and scalable technology stack:

- Backend:

  - ASP.NET Core 8.0 MVC

  - Entity Framework Core (Code-First / Database-First)

  - ASP.NET Identity for Authentication and Authorization

- Frontend:

  - Razor Pages (MVC Views)

  - HTML5, CSS3, JavaScript

  - Bootstrap (Responsive UI)

- Database:

  - Microsoft SQL Server (MSSQL)

  - Stored Procedures, Views, Foreign Key Constraints

- Reporting & Analytics:

  - RDLC / FastReport.NET / Razor Reports

- Hosting & Deployment:

  - IIS (On-Premises) or Azure App Service (Cloud Hosting)

Deployment Diagram

Component Diagram